Guide 1. APT Project Definition

Capstone Course

}

- PART I

1. Personal Information

Below is a table that you must complete with the requested information.

| Student name | Luis Arenas / Matias Garrido / Rafael Oteiza |
| --- | --- |
| ID Number | 20.814.524-K / 18.938.822-5 / 16.742.803-7 |
| Program | Computer Engineering |
| Campus | San Joaquin |

2. APT Project Description

In the description, briefly state the name of your APT project and the graduate profile competencies that you will put into practice. If your program defines performance areas, also mention the areas to which the project is linked.

| Project name | PMP Suite: Comprehensive platform for the management and traceability of maintenance for public transport validators and consoles |
| --- | --- |
| Performance area(s) | IT project management; software development and integration; solution architecture; data modeling and management; quality assurance. |
| Competencies | Manage IT projects; build scalable data models; develop and integrate a software solution; design and apply validation tests; propose improvements based on results and organizational requirements. |

3. APT Project Rationale

Below are several fields that you must complete with the requested information. This section is intended to describe your project in detail and justify its relevance and suitability.

| Relevance of the APT Project | The maintenance of validators and consoles used in public transport involves multiple stakeholders, locations, and stages: field removal, transport, logistics reception, diagnosis, repair, certification, and return. When information is managed through separate records, it becomes difficult to determine the actual status of each device, reconstruct its history, control turnaround times, relate recurring failures, and ensure timely availability of spare parts. PMP Suite addresses this issue within an organizational context linked to technological support for public transport in Chile. The situation affects technicians, supervisors, logistics teams, laboratories, quality areas, and clients responsible for operational continuity. Its relevance to Computer Engineering lies in the need to analyze processes, structure data, integrate components, and design a secure and traceable solution. The expected contribution is a centralized information source that supports coordination, reduces loss of traceability, and provides reliable information for decision-making. |
| --- | --- |
| APT Project Description | The project seeks to design, develop, integrate, and validate PMP Suite, a functional technology platform that centralizes the comprehensive management and traceability of the maintenance lifecycle of validators and consoles used in public transport. The solution will include users with differentiated roles, service orders, controlled states and transitions, event history, equipment removal and installation, technical diagnosis, logistics movements, spare-parts and stock management, quality control, and operational indicators, integrating the main field, logistics, laboratory, and certification processes. During the semester, the project will follow a prioritized and controlled functional scope aimed at consolidating a complete and demonstrable solution within the academic context. First, requirements and processes will be formalized and validated; then the architecture and data model will be consolidated; subsequently, the main components will be integrated and functional and end-to-end tests will be carried out. The expected result is a functional, integrated, demonstrable, and documented version of PMP Suite, technically prepared for future implementation in a real organizational environment, while definitive production deployment remains outside the academic scope. |
| Alignment of the project with the graduate profile | PMP Suite is aligned with the graduate profile because it integrates core Computer Engineering competencies. Project management will be used to define scope, activities, risks, resources, and evidence. Data modeling will be required to represent equipment, users, locations, service orders, events, and inventory while maintaining integrity and traceability. Software development will make it possible to build and integrate interfaces, services, authentication, and persistence. Validation testing will verify business rules, permissions, state transitions, and expected results. These competencies are not applied in isolation: their integration is necessary for the proposal to address the problem and evolve in an orderly and scalable manner. |
| Relationship with professional interests | Our professional interests are focused on technology project management, digital transformation, process analysis, software development, and the design of solutions applied to real needs. PMP Suite reflects these interests because it addresses a real operational problem and requires coordination between business vision and decisions related to architecture, data, development, and integration. The project will contribute to our professional development by allowing us to demonstrate that we can gather requirements, plan and manage execution, design an architecture, develop backend and frontend components, organize and use data, validate an integrated solution, and technically document its results. It will also strengthen our competencies in testing, deployment, security, user experience, and communication of technical decisions. |
| Feasibility of developing the APT Project | The project is feasible as long as a prioritized and controlled functional scope is maintained. The semester, course hours, and a team composed of Luis Arenas, Matias Garrido, and Rafael Oteiza are available, with complementary responsibilities in frontend, backend, data, architecture, and project management. In addition, the team has computers, development environments, documentation tools, version control, and freely available technologies, along with prior knowledge of the maintenance process and technical documentation that facilitates requirements elicitation. The main risks are scope growth, limited availability of external stakeholders, integration between technologies, and the time required for testing. To address them, critical flows and functionalities will be prioritized, fictitious or anonymized data will be used, work will proceed incrementally, and risks and changes will be recorded. Production deployment within an organization's infrastructure will not be considered a requirement of this phase. |

- PART II

4. Objectives

In this section, define the general and specific objectives of the APT Project. The objectives must be clear, concise, and self-explanatory. It is recommended to write them using an infinitive verb, as this helps define concrete actions.

| General objective | Develop and integrate PMP Suite as a functional platform that centralizes and provides traceability for the maintenance lifecycle of public transport validators and consoles, supporting operational management and decision-making. |
| --- | --- |
| Specific objectives | 1. Analyze and document the problem, stakeholders, requirements, and business rules of the prioritized processes. 2. Design the solution architecture and a relational data model that ensures integrity, security, and traceability. 3. Develop and integrate the user, equipment, service order, event, diagnosis, logistics, spare-parts, and quality-control modules. 4. Validate operation through functional, permission, business-rule, and integration test cases. 5. Document results, limitations, and recommendations for project continuity. |

5. Methodology

In the following section, describe the methodology specific to your discipline that you will use to solve the APT project described above, including the stages and working methods.

Methodology Description

An iterative and incremental development methodology will be used, supported by software engineering and project management practices. The work will be organized into the following stages: 1. Definition and scope: analysis of the problem, stakeholders, requirements, constraints, risks, and acceptance criteria. 2. Design: process modeling, architecture, data, interfaces, and business rules. 3. Incremental construction: implementation of prioritized functionality by flow, integrating frontend, services, authentication, and database. 4. Verification: execution of functional, role, transition, integrity, and integration tests; recording and correction of findings. 5. Academic closure: preparation of evidence, technical documentation, functional demonstration of PMP Suite, and analysis of results. The project will be developed jointly by Luis Arenas, Matias Garrido, and Rafael Oteiza, with differentiated primary responsibilities. Rafael Oteiza will serve as Project Leader / Solution Architect, responsible for the overall technical vision, architecture definition, backend design and integration, database modeling and structure, business rules, component integration, and key technical decisions, in addition to coordinating the team's overall progress. Matias Garrido will serve as Requirements & Documentation Lead, primarily responsible for requirements elicitation and management, technical and academic documentation, traceability, evidence tracking, and support for validation and testing processes, while also collaborating on backend and data tasks when necessary. Luis Arenas will serve as Tech Lead / Frontend, responsible for web and mobile interfaces, UX/UI, React, dashboards, user flows, and indicator visualization. All three team members will participate across integration, review, and testing of the solution. Progress will be reviewed periodically, and scope adjustments will be prioritized according to project objectives and needs.

6. Evidence

Below, describe which evidence will be assessed in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence refers to the products developed during the project whose purpose is to demonstrate or document how the work has been implemented.

| Type of evidence (progress or final) | Evidence name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Project definition, requirements, and traceability | Problem, scope, stakeholders, functional and non-functional requirements, acceptance criteria, objectives, methodology, risks, and traceability matrix. | Demonstrates that the proposal responds to a defined need, that requirements are verifiable, and that there is coherence among scope, objectives, and planning. |
| Progress | Technical design and solution architecture | Component and service architecture, data model, flows, roles, states, interfaces, technical decisions, UML diagrams, and definition of integration among frontend, backend, and database. | Demonstrates the application of architecture, data modeling, and integration competencies, establishing a traceable technical foundation before development is consolidated. |
| Final | Integrated platform and development repository | Functional and integrated version of PMP Suite with frontend, backend, database, authentication, business rules, and demonstrable execution of prioritized processes. Includes GitHub repository, README, and version history. | Verifies the end-to-end operation of the solution, fulfillment of requirements, and evidence of the work carried out by the team during the semester. |
| Final | Testing, deployment, and final documentation | Test cases and results for functional, integration, security, and performance testing; issues and corrections; technical and academic documentation, deployment manual, Docker/environment variables, conclusions, and recommendations. | Demonstrates technical validation, traceability of results, deployment capability, and the quality of the documentation required to communicate and maintain the developed solution. |

7. Work Plan

In the following table, define the planning of your APT Project according to the requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activity/Task Name | Activity/Task Description | Resources | Activity Duration | Responsible | Observations |
| Requirements management and documentation | Define scope, requirements, and evidence | Elicit and formalize the problem, stakeholders, requirements, business rules, constraints, risks, and acceptance criteria. Maintain the traceability matrix and organize the project's academic and technical evidence. | Process background, ERS/SRS, institutional templates, interviews or documented assumptions, traceability matrix, GitHub repository, and tracking board. | Weeks 1 to 4 and cross-cutting follow-up | Matias Garrido (Requirements & Documentation Lead) / Rafael Oteiza (validation) | Matias leads requirements, traceability, and documentation together with Luis. Rafael validates scope and technical feasibility. Risk: scope changes; mitigation: version control, acceptance criteria, and prioritization. |
| Solution architecture and data modeling | Design architecture and data structure | Define the overall architecture, components, services, communications, flows, roles, and states. Design and validate the relational model, integrity, security, business rules, and integration strategy among backend, database, and other components. | Diagramming tools, C4/UML, PostgreSQL, ERD, data dictionary, technical documentation, repository, and API design tools. | Weeks 2 to 6 | Rafael Oteiza (Project Leader / Solution Architect) | Rafael leads architecture, backend, and database decisions. Matias supports documentary traceability. Risk: inconsistencies between design and requirements; mitigation: technical reviews and traceability. |
| Backend, database, and integration development | Build backend, data, and services | Implement and evolve the API, authentication, PostgreSQL access, business rules, security, queries, transactions, and service integration for users, equipment, service orders, events, diagnosis, logistics, spare parts, QA, and indicators. | IDE, Node/Express and defined services, PostgreSQL, Firebase/Auth, API tools, GitHub, endpoint documentation, and test environments. | Weeks 4 to 13 | Rafael Oteiza (Project Leader / Solution Architect) Luis Arenas (Tech Lead / Frontend) | Rafael leads the construction and technical integration of the core solution. Risk: integration, security, or data consistency errors; mitigation: transactions, validations, API testing, and incremental review, complemented by Luis's review. |
| Frontend development and user experience | Build interfaces and flows | Implement and refine web and mobile interfaces, React components, UX/UI, dashboards, navigation, forms, role-based flows, and indicator visualization, integrating them with available services. | IDE, React, Vite, UX/UI tools, browser, APIs, GitHub, and interface validation tools. | Weeks 5 to 13 | Luis Arenas (Tech Lead / Frontend) | Luis leads the web and mobile frontend and user experience. Risk: differences between interface and API; mitigation: continuous integration, contract review, and validation of role-based flows. |
| Integration, quality assurance, and testing | Validate the integrated solution | Integrate frontend, backend, and data; design and execute functional, unit, integration, permission, business-rule, transition, security, and performance tests; record findings, evidence, and corrections. | Test matrix, fictitious or anonymized data, API tools, browser, repository, logbook, evidence, and measurement tools. | Weeks 9 to 15 | Rafael Oteiza / Matias Garrido / Luis Arenas | Rafael leads integration and technical resolution; Matias organizes traceability and test evidence; Luis validates flows and interfaces. Risk: insufficient coverage; mitigation: prioritize critical flows and acceptance criteria. |
| Project management, documentation, deployment, and closure | Consolidate results and final delivery | Control progress and adjustments; consolidate documentation, manuals, appendices, and evidence; prepare reproducible deployment, README, Docker, and environment variables; analyze results and prepare the demonstration, report, and final presentation. | Logbook, tracking board, GitHub, test results, institutional templates, technical documentation, Docker, screenshots, and presentation material. | Weeks 13 to 18 | Rafael Oteiza (coordination) / Matias Garrido (documentation) / Luis Arenas (frontend and demonstration) | Rafael coordinates the overall and technical closure; Matias leads documentation consolidation and traceability; Luis prepares interface evidence and supports the demonstration. Risk: late documentation; mitigation: continuous evidence collection from the beginning. |

8. Gantt Chart

Choose a Gantt Chart format that suits you and organize the activities planned in the previous section according to the period assigned for the development of your APT Project. You must maintain the academic-period timeline across the three phases of the Capstone course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Requirements & planning | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture & data modeling |  | X | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend, database & integration |  |  |  | X | X | X | X | X | X | X | X | X | X |  |  |  |  |  |  |
| Web & mobile frontend |  |  |  |  | X | X | X | X | X | X | X | X | X |  |  |  |  |  |  |
| Testing, integration & validation |  |  |  |  |  |  |  |  | X | X | X | X | X | X | X |  |  |  |  |
| Documentation, traceability & evidence | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X |  | X | X |
| Closure, deployment & presentation |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X | X |  | X | X |